USR

Viktor Skachkov

Картина, която съдържа текст, човек, на закрито, лаптоп

Описанието е генерирано автоматично

**11-06-2023**

Tutors: **Márcio Paixão Dantas and Erik van der Schriek**

# Table of contents

Съдържание

[Table of contents 2](#_Toc137399217)

[User Stories 3](#_Toc137399218)

# User Stories

|  |  |  |
| --- | --- | --- |
| Title:  Log In | Priority:  100 | Estimate:  2 days |
| User Story:  As a user, I want to log in. | | |
| If the user goes to the Login page and fills in the correct username and password, they should be able to log in. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Log Out | Priority:  100 | Estimate:  2 days |
| User Story:  As a user, I want to log out. | | |
| If the user clicks Log Out from the navigation bar, they are going to log out from their account. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Register | Priority:  90 | Estimate:  2 days |
| User Story:  As a regular person, I want to create a new account to use the application. | | |
| If the person goes to the Register page and fills in the data that is required, an account should be create, provided the username and password that are provided are not already used by another account. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Add Videogame | Priority:  80 | Estimate:  2 days |
| User Story:  As an employee, I want to be able to add videogames. | | |
| If the admin goes to the Games page, then clicks the add button which sends him to the Add Videogame page and then fills in all the information that is required, then a new game should be created. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Add Addition | Priority:  80 | Estimate:  2 days |
| User Story:  As an employee, I want to be able to add additions. | | |
| If the admin goes to the Additions page, then clicks the add button which sends him to the Add Addition page and then fills in all the information that is required, then a new addition should be created. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Add News Article | Priority:  80 | Estimate:  2 days |
| User Story:  As an employee, I want to be able to add news articles. | | |
| If the admin goes to the News page, then clicks the add button which sends him to the Add News page and then fills in all the information that is required, then a new news article should be created. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Remove Videogame | Priority:  60 | Estimate:  1 days |
| User Story:  As an employee, I want to be able to remove videogames. | | |
| If the admin goes to the Games page, then clicks the remove button for the game which they want to remove, then the game should be removed. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Remove Additions | Priority:  60 | Estimate:  1 days |
| User Story:  As an employee, I want to be able to remove videogames. | | |
| If the admin goes to the Additions page, then clicks the remove button for the addition which they want to remove, then the addition should be removed. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Remove News Articles | Priority:  60 | Estimate:  1 days |
| User Story:  As an employee, I want to be able to remove news articles. | | |
| If the admin goes to the News page, then clicks the remove button for the news article which they want to remove, then the news article should be removed. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Update Videogame | Priority:  60 | Estimate:  1 days |
| User Story:  As an employee, I want to be able to update the information of videogames. | | |
| If the admin goes to the Games page, then clicks the update button for the game which they want to update, they are going to be sent to an Update Page where they have to change the information which they want to update and click the button. Then the game should be updated. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Update Addition | Priority:  60 | Estimate:  1 days |
| User Story:  As an employee, I want to be able to update the information of additions. | | |
| If the admin goes to the Additions page, then clicks the update button for the addition which they want to update, they are going to be sent to an Update Page where they have to change the information which they want to update and click the button. Then the addition should be updated. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Update News Article | Priority:  60 | Estimate:  1 days |
| User Story:  As an employee, I want to be able to update the information of news articles. | | |
| If the admin goes to the News page, then clicks the update button for the news article which they want to update, they are going to be sent to an Update Page where they have to change the information which they want to update and click the button. Then the news article should be updated. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Update Profile | Priority:  60 | Estimate:  1 days |
| User Story:  As a user, I want to be able to update the information of my user account. | | |
| If the user goes to the user page, changes the information they want to update and click the update button, then the information should be updated as long as the new username and password aren’t used by another account. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Delete Profile | Priority:  60 | Estimate:  1 days |
| User Story:  As a customer, I want to be able to delete my user account. | | |
| If the customer goes to the Profile page and clicks the delete button, then their account should be deleted. | | |

|  |  |  |
| --- | --- | --- |
| Title:  View Orders | Priority:  60 | Estimate:  1 days |
| User Story:  As a customer, I want view all the orders I have ever made. | | |
| If the customer goes to the Profile page and clicks the View Orders button, they would get sent to a View Orders page where all the their orders along with the dates should be displayed. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Join Chat | Priority:  75 | Estimate:  1 days |
| User Story:  As a user, I want to be able to join the chat. | | |
| If the user goes to the Chat page, types a nickname and clicks the button to join the chat, they are going to join under the nickname they have selected. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Send Chat Message | Priority:  75 | Estimate:  1 days |
| User Story:  As a user, I want to be able to send messages in the chat. | | |
| If the user types a message and clicks the Send button, that message should be sent. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Get Sales Statistics | Priority:  100 | Estimate:  3 days |
| User Story:  As an employee, I want to be able to receive statistics about all the products and how much they have sold over a period of time, both in terms of money and units. | | |
| If the employee goes to the Ranked Orders page and selects a time period from the filter, they should see the statistics about the different products. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Filter On Game | Priority:  100 | Estimate:  1 days |
| User Story:  As a user, I want to filter the additions and the news articles on the game they belong to. | | |
| If the user to the Additions or News page and selects a videogame from the filter at the top, only additions or news articles belonging to that videogame should be displayed. | | |

|  |  |  |
| --- | --- | --- |
| Title:  View Videogame | Priority:  80 | Estimate:  1 days |
| User Story:  As a customer, I want to view a specific game and all its details before I decide to buy it. | | |
| If the customer goes to the Games page and clicks a specific game, they should be sent to another page where they can view details about it and buy it if they want. | | |

|  |  |  |
| --- | --- | --- |
| Title:  View Addition | Priority:  80 | Estimate:  1 days |
| User Story:  As a customer, I want to view a specific addition and all its details before I decide to buy it. | | |
| If the customer goes to the Additions page and clicks a specific addition, they should be sent to another page where they can view details about it and buy it if they want. | | |

|  |  |  |
| --- | --- | --- |
| Title:  View News Article | Priority:  80 | Estimate:  1 days |
| User Story:  As a customer, I want to view a specific news article. | | |
| If the customer goes to the News page and clicks a specific news article, they should be sent to another page where they can read it. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Send Review | Priority:  60 | Estimate:  1 days |
| User Story:  As a customer, I want to write a review for a videogame or an addition. | | |
| If the customer goes to view a specific videogame or addition, they should be able to write a review and then send it, when they click the button. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Add Product to Cart | Priority:  100 | Estimate:  2 days |
| User Story:  As a customer, I want to add a videogame or an addition to the cart. | | |
| If the customer goes to view a specific videogame or addition, they should be able to select a umber of items they want and click the button to add them to the cart. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Change Number of Items in the Cart | Priority:  80 | Estimate:  1 hour |
| User Story:  As a customer, I want to increase or decrease the number of my items in the cart | | |
| If the customer goes to the cart page, they can click the increase or Decrease button to change the number of items for the product they want. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Delete an Item in the Cart | Priority:  80 | Estimate:  1 hour |
| User Story:  As a customer, I want to delete an item in the cart | | |
| If the customer goes to the cart page, they can click the Delete button of the item they want to remove, and it would work. | | |

|  |  |  |
| --- | --- | --- |
| Title:  Make Order | Priority:  100 | Estimate:  1 day |
| User Story:  As a customer, I want to order everything I have added to the cart. | | |
| If the customer goes to the cart page, they can click the button to confirm their order. The cart would be emptied, and they can later view their orders if they go to the Profile page and then go to View Orders. | | |